Project Brief

- Project overview

- Project Name: re-branding of the Winchester’s Eagles’ Website

- Report Date: 27-07-2025

- Report Version: v1.0

- Project team Members:

| Name | Role | Contact | Reach out to for |
| --- | --- | --- | --- |
| Riccardo Barone | Project Leader | Riccardo.work.uk@gmail.com | Technically issue, Bug fixes |
| Anna Taylor | Social Media Officer | aniajtay@gmail.com | New ideas |

Executive Summary

This project is for the creation of a new website for the Winchester Eagles Volleyball Club, to replace the current site hosted through Teams Pages.

- Stakeholder Identification

| Stakeholder | Role | Notes |
| --- | --- | --- |
| Winchester’s eagles committee | Client/ decision maker | Communicate milestone reach, request approval if needed |
| Team’s members/players | End users/ feedback givers |  |
| Supporters/public | End users |  |
| Riccardo Barone | Project team leader |  |
| Anna | social media and communication officer |  |

- Stakeholder Requirements

Functional Requirements

- Contact page (with contact for both adults and juniors)

- About page (with description of club and link to adults/junior pages)

- Adult page (with timetables for 2025/26 season + time table pdf download)

- Juniors page (with timetables for 2025/26 season + time table pdf download)

- Teams page (separated by competition + link to official rankings)

- Important documents page ( with file downloads of all important documents)

- Gallery page ( with images to match the instagram page + link to instagram)

- History page ( to showcase history of the club + honorable mentions to founders/contributors)

System & technical requirements:

- Mobile first design

- Responsive design (mobile, laptop, desktop)

- Smooth user experience flow

- Integration with Vercel hosting platform

Compliance & regulatory requirements:

- Compliance with WCAG (Web Content Accessibility Guidelines)

- Compliance with GDPR:  privacy policy, image consent form,

- Requirements prioritisation (MoSCoW)

Must have: Contact page, home page, about page, adults/juniors, important documents, GDPR compliance documents

Should have: teams

Could have: gallery, history

Won’t have (at this stage): achievements

- Project Scope

Objectives: to create a brand new, state of the arts website for the Winchester Eagles volleyball Club

Design:

- mobile first design (responsive for desktop resolutions)

- color palette: TBD  (suggested club colours: Blue (primary) Orange (secondary)

- Text font: TBD

Deliverables:

- Home page

- Contact page

- About page

- Adults page

- Junior page

- Teams page

- Important documents page

- GDPR compliance documentation

Milestones:

- GDPR compliance documentation + approval

- Wireframes creation + approval

- Website development

- Server set up + domain purchase

Constraints & and limitations:

- MVP to be delivered by 15th Sept 2025

- MVP publication subject to receiving all necessary documents and informations

- Budget

Infrastructure:

- Hosting Server: Vercel free hobby plan (subject to usage limitations) - 0£/yr

- Database Server: no database is required at the current stage - 0£/yr

- Domain & DNS: domain name to be purchased - 10-20£/yr

Software & licencing:

- Software package: Visual studio code(IDE), Nextjs(Framework), React + Typescript (programming languages), Tailwind CSS (CSS framework)- 0£/yr

- Licencing: no licensing has been bought at the current stage - 0£/yr

Labour:

No hours will be billed for the design and development of this of this project - 0£/yr

Operational expenses:

- Marketing & outreach: currently there is no marketing campaign in place - 0£/yr

- Support & maintenance: no hours will be billed for support and maintenance after launch - 0£/yr

Contingency fund:

- Risks probability/impact deemed too low for a dedicated fund - 0£/yr

Total budget estimate: 10-20£/yr

- Project Management Details

Monitoring & Control:

Check-ins and updates will be given to stakeholders upon completion of Milestone

After launch, technical issues and bugs will be addressed as they arise

Project timeline (based on Milestones)

- Organisation and security setup of email’s google drive (week 1)

- GDPR compliance documentation + approval ( week 1)

- Wireframes + approval (week 1)

- Website development (week 3 to 6)

- Domain purchase and server set up (week 7)

- Deployment (week 7)

- Document history

| Date | Change | Author |
| --- | --- | --- |